|  |  |  |
| --- | --- | --- |
| S. No | CONTENT | DAYS |
| 01 | QR Code Generation based on the inputs and then appending that QR code to the invoice. | 02 |
| 02 | Project Module -> This module already available but not enabled may be some features can be added to this! | 02 |
| 03 | Delivery Date & Reminder -> On creating the invoice we can implement the delivery date of the items on the invoice then we can track the invoice(order) with the delivery date, and then adding cron code for reminder purpose | 02 |
| 04 | Inventory Management -> Warehousing and managing items history and sales history with the track of invoices, and additional features | 01 / 1 & half week |
| 05 | Supplier, Customer & purchase orders complete flow and sale history management and reports | 1 & half week |